Daily Stand Up Meeting Minutes

Attendees: Michael Charran, Gustavo Hurtado, Bronwyn Brett, Tomas Montoya, Andrew Andersen

Date: 03/21/23

Start time: 1:00 pm

End time:  1:30pm

Student1: Michael Charran

- What was done since the last scrum meeting?

Researched alternatives to OnTriggerEnter events. Found PhysicsOverlapSphere which will use physics in the 3D space to trigger an event.

- What is planned to be done until the next scrum meeting?

Continue research and practice implementation using this new technique. Will notify team members for some feedback on what they think of this approach.

- What are the hurdles?

None at the moment.

Student2: Gustavo Hurtado

- What was done since the last scrum meeting?

Went to the ICave to test the project, the button works fine but the door did not work as expected, I will be working on fixing that.

- What is planned to be done until the next scrum meeting?

Work on the interactable door and test it again.

- What are the hurdles?

N/A.

Student 3: Tomas Montoya

- What was done since the last scrum meeting?

Read about JSON in unity

- What is planned to be done until the next scrum meeting?

Read about save/load features made in 3d unity games

- What are the hurdles?

No experience with Xml

Student 4: Andrew Andersen

- What was done since the last scrum meeting?

Bugfix Save/Load

- What is planned to be done until the next scrum meeting?

Bugfix Save/Load

What are the hurdles?

Student 5: Bronwyn Brett

- What was done since the last scrum meeting?

tried thinking of things to do while i dont have a computer

- What is planned to be done until the next scrum meeting?

find something to work that i can do without a computer

- What are the hurdles?

not having a computer