Daily Stand Up Meeting Minutes

Attendees: Michael Charran, Gustavo Hurtado, Bronwyn Brett, Tomas Montoya, Andrew Andersen

Date: 3/22/23

Start time: 7:00pm

End time: 7:30pm

Student1: Michael Charran

- What was done since the last scrum meeting?

Worked on Scene Manager using the Physics engine in Unity

- What is planned to be done until the next scrum meeting?

Continue working on the Physics engine implementation and bounce another idea I have off of the team.

- What are the hurdles?

None at the moment

Student2: Gustavo Hurtado

- What was done since the last scrum meeting?

Continued working with the intractable door.

- What is planned to be done until the next scrum meeting?

Test on the ICave.

- What are the hurdles?

Other classes.

Student 3 : Andrew Andersen

- What was done since the last scrum meeting?

Bugfix Save/Load

- What is planned to be done until the next scrum meeting?

Bugfix Save/Load

What are the hurdles?

Student 4: Tomas Montoya

- What was done since the last scrum meeting?

Look into interactable objects in unity

- What is planned to be done until the next scrum meeting?

Research about JSON files and implementing load/save feature

- What are the hurdles

Time management

Student 5: Bronwyn Brett

- What was done since the last scrum meeting?

Finally got my computer back, working on reinstalling apps and re-pulling the project

- What is planned to be done until the next scrum meeting?

Talk with group and figure out what I can do to catch up

- What are the hurdles

having a factory-reset laptop