Sprint Planning Meeting Minutes:

Attendees Michael Charran, Gustavo Hurtado, Jack Brett, Tomas Montoya, Andrew Andersen.

Start time: 7:45 P.M.

End time:  8:30 P.M.

After discussion, the velocity of the team was estimated to be 11

We as a team chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Test carefully the interactable door and if it has some problem, fix it.

User Story 2:

Do research about IoT devices, and research about how it will interact with the project and the real world.

User Story 3:

Test carefully the scene manager using the interactable door and address the problem with the ontriggerevent working inconsistently

User Story 4: Troubleshoot Save/Load

The team members indicated their willingness to work on the following user stories.

- Everyone

- Gustavo Hurtado

  - User story 1

  - User story 2

- Michael Charran

User Story 3

User Story 2

- Andrew Andersen, Tomas Montoya

User Story 4

- Bronwyn Brett

  - User Story 3