Daily Stand Up Meeting Minutes

Attendees: Michael Charran, Gustavo Hurtado, Bronwyn Brett, Tomas Montoya, Andrew Andersen

Date: 3/29/23

Start time: 7:30pm

End time:  8:00pm

Student1: Michael Charran

- What was done since the last scrum meeting?

Met with the team to discuss objectives and began working with the motion sensor and found out that I need the samsung hub for the switch we have been looking at alternatives and decided on the simplisafe switch

- What is planned to be done until the next scrum meeting?

Look into IFTTT Applets and experiment on how to make the motion sensor work.

- What are the hurdles?

None at the moment

Student2: Gustavo Hurtado

- What was done since the last scrum meeting?

I worked with the wemo switch and thinking how their features could be implemented inside the project.

- What is planned to be done until the next scrum meeting?

Implementing the Wemo switch inside the project.

- What are the hurdles?

N/A.

Student 3: Tomas Montoya

- What was done since the last scrum meeting?

Work on new level

- What is planned to be done until the next scrum meeting?

Add finishing details to the new scene

- What are the hurdles?

Time management you

Student 4: Andrew Andersen

- What was done since the last scrum meeting?

implemented asset bundles

- What is planned to be done until the next scrum meeting?

Bugfix bundles

- What are the hurdles?

Final projects starting to show up.

Student 5: Bronwyn Brett

- What was done since the last scrum meeting?

Begun collaborating with Tomas in working on another scene

- What is planned to be done until the next scrum meeting?

Continue working on scene

- What are the hurdles?

none