Daily Stand Up Meeting Minutes

Attendees: Michael Charran, Gustavo Hurtado, Bronwyn Brett, Tomas Montoya, Andrew Andersen

Date: 04/4/23

Start time: 1:00 pm

End time:  1:30pm

Student1: Michael Charran

- What was done since the last scrum meeting?

Went to the iCave and picked up the hub for the SmartThings motion sensor. I began messing around with the sensor and was able to connect it to IFTTT

- What is planned to be done until the next scrum meeting?

Continue work with the motion sensor and begin compiling all the aspects of the project together

- What are the hurdles?

None at the moment

Student2: Gustavo Hurtado

- What was done since the last scrum meeting?

Working on a start scene.

- What is planned to be done until the next scrum meeting?

Continue working with the start scene.

- What are the hurdles?

N/A.

Student 3: Tomas Montoya

- What was done since the last scrum meeting?

Add extra details to scene and add scene manager button

- What is planned to be done until the next scrum meeting?

meet with team to discuss creating a demo

- What are the hurdles?

Time management

Student 4: Andrew Andersen

- What was done since the last scrum meeting?

Bugfixing Save/load system

- What is planned to be done until the next scrum meeting?

Continue bugfixing save/load system

What are the hurdles?

feature more complicated than initially thought.

Student 5: Bronwyn Brett

- What was done since the last scrum meeting?

Tried figuring out why the button isn’t moving me to a different scene

- What is planned to be done until the next scrum meeting?

Work on finishing the menu room

- What are the hurdles?

None