Daily Stand Up Meeting Minutes

Attendees: Michael Charran, Gustavo Hurtado, Bronwyn Brett, Tomas Montoya, Andrew Andersen

Date: 4/14/23

Start time: 8:00pm

End time: 8:30pm

Student1: Michael Charran

- What was done since the last scrum meeting?

Helped Gustavo pick out a new wemo switch and continue getting things ready for the demo.

- What is planned to be done until the next scrum meeting?

Meet with the team to begin with the creation of the posters and presentation

- What are the hurdles?

None at the moment.

Student2: Gustavo Hurtado

- What was done since the last scrum meeting?

Worked with new smart switch.

- What is planned to be done until the next scrum meeting?

Continue working on it.

- What are the hurdles?

N/A.

Student 3: Tomas Montoya

- What was done since the last scrum meeting?

Prepare to make poster for presentation

- What is planned to be done until next scrum meeting

Meet up with team to make demo video

- What are the hurdles?

Time management

Student 4: Andrew Andersen

What was done since the last scrum meeting?

What was done since the last scrum meeting?

Worked on fixing save/load

- What is planned to be done until the next scrum meeting?

Work on merging and fixing save load.

- What are the hurdles?

Need to merge project

Student 5: Bronwyn Brett

- What was done since the last scrum meeting

Worked on finding a compatible switch, Steve didn’t get back to me

- What is planned to be done until next scrum meeting

Find a compatible product and have it interface in some degree

- What are the hurdles?

none