Sprint Backlog Grooming Meeting Minutes:

Attendees Michael Charran, Gustavo Hurtado, Bronwyn Brett, Tomas Montoya, Andrew Andersen.

Start time: 7:00 P.M.

End time: 7:30 P.M.

The following user stories were created/discussed/refined/prioritized.

User Story 1:

Implement the switch wemo into the project(5)

User Story 2:

Implement the function to turn on/off a real lamp and it would turn on/off a lamp on the virtual work .(5)

User Story 3:

See how the motion sensor works and how we can implement that device inside the project. (7)

User Story 4:

Finishing implementation of the level save/load feature.(7)

User Story 6:

Have the project fully merged together

User Story 7:

Begin work on a simple intractable, ie: CUBE with a button on it that when pressed displays something on a face/faces of the CUBE.

User Story 8:

Implement the open close feature of the main door in the digital twin using the motion  sensor

User Story 1: Implement the switch wemo into the project(5)

- I already started working with the wemo switch but now is not working

- -Gustavo Hurtado

User Story 2 Implement the function to turn on/off a real lamp and it would turn on/off a lamp on the virtual work .(5)

- I know how to do it but I need a smart switch that I will got from christian tomorrow. - Gustavo

USER STORY 3 Implement Button Interactable and create IoP connection using IFTTT API (5)

-Bronwyn

- I already created an interactable button that I have to test and then we just have to connect it with the IoP device -Gustavo Hurtad

USER STORY 4 Finishing implementation of Save and Load

Currently save load has 2 issues only one of them absolutely needs fixing this week being objects positions are not being loaded quite properly, requires testing using other scenes so I need to merge a branch into mine potentially first in order to test that.

USER STORY 5 Create SceneManger or something similar to transition between scenes on compile time based on user choice (6)

I want the user to be able to move from one instance of a digital twin to another. To accomplish this I will be implementing a Scene Manager so when the user interacts with and object or triggers an event in the digital experience it will allow the user to smoothly transition to another instance. -Michael

Implemented a version of this in C# and pushed it to the repo. It has not been tested in VR and it needs to be as of today 2/20. I am awaiting feedback from the team after testing this. -Michael

Ran into a few setbacks when scripting this in the 3D plane but decided to use OnTriggerEnter so when the player interacts with an object with the player tag it should trigger the Scene Manager to act. -Michael

Decided to push this into next sprint to allow for the other instances to be created so that there is proper testing done to ensure this works as intended -Michael

Still struggling with this I am using the door Gustavo implemented and it is not working the way I intend it to work. It is still operating inconsistently. Will be pushing this to the top of the backlog -Michael

USER STORY 6 : Merging the whole project together

– WIP -Andrew, requires meeting between everyone asap to coordinate.

USER STORY 7 Begin work on a simple intractable, ie: CUBE with a button on it that when pressed displays something on a face/faces of the CUBE.

- ADDED 2-20-23, Work will begin shortly.

- Implemented a workable and interactable button but the button is supposed to trigger an event to occur which is not happening. Need to debug and push this into the next sprint. -Michael