Daily Stand Up Meeting Minutes

Attendees: Michael Charran, Gustavo Hurtado, Bronwyn Brett, Tomas Montoya, Andrew Andersen

Date: 4/17/23

Start time: 4:30pm

End time: 5:00pm

Student1: Michael Charran

- What was done since the last scrum meeting?

Finished up poster

What is planned to be done until the next scrum meeting?

Continue working on the presentation and record the demo

- What are the hurdles?

None at the moment.

Student2: Gustavo Hurtado

- What was done since the last scrum meeting?

Worked on my poster, and still working with the WeMo switch.

- What is planned to be done until the next scrum meeting?

Work on the documentation of the project.

- What are the hurdles?

N/A.

Student 3: Tomas Montoya

- What was done since the last scrum meeting?

Work on poster for presentation

- What is planned to be done until the next scrum meeting?

meet with team to create demo video

- What are the hurdles

Time management

Student 4: Andrew Andersen

- What was done since the last scrum meeting?

Have Save/Load Seeming to properly work with the physics lab

- What is planned to be done until the next scrum meeting?

Additional Testing, Additional improvements

What are the hurdles?

wrapping up other classes final projects

Student 5: Bronwyn Brett

- What was done since the last scrum meeting?

Worked on figuring out how to get Unity to display the notification on IFTTT

- What is planned to be done until the next scrum meeting?

Continue trying to get the notification in Unity

- What are the hurdles?

none