Florida International University

Knight Foundation School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title:DREAM: Digital Twin Room Emulator and Asset Manager

Team Members: Michael Charran, Gustavo Hurtado, Andrew Andersen, Tomas Montoya, Bronwyn Brett

Product Owner(s): Mr. Steven Luis

Mentor(s): Mr. Steven Luis

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of the Digital Twin Room Emulator and Asset Manager or DREAM for short. The Dream Project is a Unity based program that allows the user to explore digital twins of different types of laboratories and interact with objects and their changes can be reflected in its real world counterpart.

Table of Contents

Introduction …………………………………………………………………………………………….....5

Current System ……….…………………………………………………………………………………………………..5

Purpose of New System  …………………………………………………..……………………………. 5

User Stories

Implemented User Stories  ………………………………………….…………………………………..7

Pending User Stories  …………………………………………………………………...………………………………..….. 10

Project Plan

Hardware and Software Resources  ……………………………………………………………….… 12

Sprints Plan  ……………………………………………………………..………………………………………………………. 13

Sprint 1  …………………………………………………………………………………………………………………………... 13

Sprint 2  …………………………………………………………………………………………………………………………... 13

Sprint 3  …………………………………………………………………………………………………………………………... 14

Sprint 4  …………………………………………………………………………………………………………………………... 15

Sprint 5  …………………………………………………………………………………………………………………………... 16

Sprint 6  …………………………………………………………………………………………………………………………... 17

Sprint 7  …………………………………………………………………………………………………………………………... 18

System Design

System Design Diagram  …………………………………………………………………………………………………..  20

System and Subsystem Decomposition  …………………………………………………………………………….…   	21

Deployment Diagram  …………………………………………………………………………………………………….…...	22

System Validation  ……………………………………………………………………………………………………………………. 23

Glossary  …………………………………………………………………………………………………………………………………. 37

Appendix  …………………………………………………………………………………………………………………………………. 38

Appendix A - UML Diagrams  ……………………………………………………………………………………………….  	38

Appendix B - User Interface Design  …………………………………………………………………………….…...     	52

Appendix C - Sprint Review Reports  …………………………………………………………………………...……     	69

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….……………                                                      	74

# Introduction

This product is used to explore and interact with digital twins of laboratories. In the digital twins the user will be able to interact with objects found in the lab and when the user interacts with objects in the virtual twin a change will be reflected in its real world counterpart, for example when a lamp is turned on in the virtual twin a lamp will turn on in the real laboratory.

## Current System

Since we are the first team working on this project there was no current system before the one the team made. Currently the user can explore different scenes based on different laboratories you might find in a university like a computer lab, a physics lab and a chemistry lab. When the user starts the program they will be in the main menu scene where they can select what lab they want to explore, from each lab they are be able to return to the main menu to select a new scene, in the physics lab scene the user can interact with a lamp and the state of the lamp is reflected in the physical lab so you can see it turn on and off when its turned on and off in the virtual twin.

## Purpose of New System

The intended purpose of this new system is to create a virtual twin of laboratories found in the university and with this use the data it gathers from sensors found in the labs to help improve performance of equipment, if it has detailed enough sensors it will be able to help catch issues early before the equipment is fully damaged, it will be possible to monitor the labs remotely and for people interested in visiting the lab but unable to go to the physical place can use the virtual twin to learn more about the lab and the equipment found in it without needing to be physically there.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the …. project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

- Connected Wemo switch to IFTTT website from which we can use the device triggering an event inside our project.

- Implemented Button Interactable and create IoP connection using IFTTT API

- Implemented a Scene Manager such that the player is able to seamlessly transition from one experience to the next.

- Implemented UI for selecting room to travel to from a hub

- Implemented backend system for saving and loading rooms during runtime

- Created Digital Twin Instances for a Bio, Physics, and Chem Lab Examples

- Implemented an interactable door.

## Pending User Stories

- Implement intractability with more IOT Devices

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

Oculus Quest 2

- CPU: Intel i5-4590 / AMD Ryzen 5 1500X or greater

- RAM: 8 GB

- VIDEO CARD: NVIDIA GeForce GTX 970 / AMD Radeon 400 Series or better

- DEDICATED VIDEO RAM: 3 GB

- PIXEL SHADER: 5.1

- VERTEX SHADER: 5.1

- OS: Windows 10

Unity ver 2021.3.17f1

- OS: Windows 10

- CPU: X64 architecture with SSE2 instruction set support

- Graphics API: DX10, DX11, and DX12-capable GPUs

- Additional requirements: Hardware vendor officially supported drivers

## Sprints Plan

### Sprint 1

We as a team chose the following user stories to be done during sprint 1. They are ordered based on their priority.

User Story 1:

Set up Git repository for all future code and documentation entries (4)

User Story 2:

Understanding Unity and its documentation (8)

User Story 3:

Set up environments for the use of Unity and its implementation with VR (11)

User Story 4:

Begin researching tools to help in the project (4)

User Story 5:

Establish a ground for code review and documentation (3)

User Story 6:

Research about virtual reality and how we will use it for our current goals (3)

The team members indicated their willingness to work on the following user stories.

- Everyone

- Looking at the videos on reviewing Unity (11)

- Looking at the videos on reviewing implementation of unity in VR (5)

- Research any tool that could be useful in the project (4)

- Set up an environment where to put all the code we are working on (4)

### Sprint 2

We as a team chose the following user stories to be done during sprint 2. They are ordered based on their priority.

User Story 1:

Unity Onboarding With Christian (2)

User Story 2:

Setup a White Box with collision detection that  you can load into in VR (6)

User Story 3:

The user is able to freely move around the whitebox in VR (6)

User Story 4:

Establish firmly how we are going to handle version control. Priority Critical (2)

User Story 5:

Determine what kind of VR xml will be used to manage the room dimensions and loading objects into the scene. (4)

User Story 6:

Get Simple objects loading into the scene from the xml. (8)

The team members indicated their willingness to work on the following user stories.

- Everyone

  - User Story 1

  - User Story 4

- Michael Charran, Gustavo Hurtado

  - User story 2

  - User story 3

- Andrew Andersen, Tomas Montoya, Bronwyn Brett

  - User Story 5

  - User Story 6

### Sprint 3

We as a team chose the following user stories to be done during sprint 3. They are ordered based on their priority.

User Story 1:

Everyone in the group knows how to handle Unity projects using GitHub Desktop and is able to make commits from their machine and pull the latest update to their machine ( 2)

User Story 2:

Create Digital Twin Instances for Bio Lab (5)

User Story 3:

Create Digital Twin Instances for Chem Lab (5)

User Story 4:

Create Digital Twin Instances for Physics Lab (5)

User Story 5:

Create SceneManger or something similar to transition between scenes on compile time based on user choice (6)

User Story 6:

Implement a JSON file to instantiate objects into the scene (to be read on compile time)

The team members indicated their willingness to work on the following user stories.

- Everyone

  - User Story 1

- Michael Charran

  - User story 5

- Andrew Andersen

  - User Story 6

- Tomas Montoya

  - User story 3

- Gustavo Hurtado

  - User story 4

- Bronwyn Brett

  - User Story 2

### Sprint 4

We as a team chose the following user stories to be done during sprint 4. They are ordered based on their priority.

User Story 1:

Finish to implement the code for the interactable door (3)

User Story 2:

Implement and Test the Scene Manager such that the player is able to seamlessly transition from one experience to the next.(5)

User Story 3:

Implement Button Interactable and create IoP connection using IFTTT API (5)

User Story 4:

Work on implementation of Save and Load

The team members indicated their willingness to work on the following user stories.

- Everyone

  - User Story 1

  - User Story 4

- Gustavo Hurtado

User Story 1

- Michael Charran, Gustavo Hurtado

  - User story 2

  - User story 3

- Andrew Andersen, Tomas Montoya

  - User Story 4

- Bronwyn Brett

  - User Story 3

### Sprint 5

We as a team chose the following user stories to be done during sprint 5. They are ordered based on their priority.

User Story 1:

Test carefully the interactable door and if it has some problem, fix it.

User Story 2:

Do research about IoT devices, and research about how it will interact with the project and the real world.

User Story 3:

Test carefully the scene manager using the interactable door and address the problem with the ontriggerevent working inconsistently

User Story 4: Troubleshoot Save/Load

The team members indicated their willingness to work on the following user stories.

- Everyone

- Gustavo Hurtado

  - User story 1

  - User story 2

- Michael Charran

User Story 3

User Story 2

- Andrew Andersen, Tomas Montoya

User Story 4

- Bronwyn Brett

  - User Story 3

### Sprint 6

We as a team chose the following user stories to be done during sprint 6. They are ordered based on their priority.

User Story 1:

Finish to implement the code for the interactable door (3)

User Story 2:

Think about how we are going to implement the Wemo switch inside our project. (2)

User Story 3:

Connect Wemo switch to IFTTT website from which we can use the device triggering an event inside our project. (5)

User Story 4:

See how the motion sensor works and how we can implement that device inside the project. (7)

User Story 5:

Save/Load feature.(8)

User Story 6:

Finishing merging project all together.

Use Story 7:

Complete Menu Hub Room

The team members indicated their willingness to work on the following user stories.

- Everyone

  - User Story 6

- Gustavo Hurtado

User Story 2

User Story 3

- Michael Charran

User Story 4

- Andrew Andersen

  - User Story 5

- Bronwyn Brett

  - User Story 4

  - User Story 7

- Tomas Montoya

  - User story 1

# System Design

This section contains information on the design decisions that went into this project. The entire system is shown in a package diagram and the subsystems are explained.

## System Design Diagram

## System and Subsystem Decomposition

The project uses a unity scene as the base to create a digital twin experience. To enable that the Save/Load subsystem for saving and loading rooms works with the scene manager to dynamically load the room the user wants to travel to on runtime. The save load system exists in a LevelFileManager GameObject, and stores Object metadata to a JSON File using a levelData Class and Unity’s JSON Utility. JSON Utility is also used to extract the metadata from the file and then information about which AssetBundle an object belongs to and then creates a clone of each object required to load in order to recreate whatever rooms the user might choose to save in future.

## Deployment Diagram

System Validation

| System Test Case #1 |  |
| --- | --- |
| System Test Case: Wemo Smart Switch |  |
| User Story: Implement Wemo Switch |  |
| Purpose: Set up a functioning switch that turns a light in the real world on from VR |  |
| Pre-Conditions | Need the compatible switch, code, and light to turn on |
| Expected Results | Activating a particular button in VR will cause a light to turn on both in VR and in the real world |
| Actual Results | Pressing a button in the virtual world causes a light to turn on in VR and in the real world |
| Status | Pass |

| System Test Case #2 |  |
| --- | --- |
| System Test Case: Dynamic Asset Loading |  |
| User Story: Implement Save/Load |  |
| Purpose: Save and load assets to reduce |  |
| Pre-Conditions | Scenes need assets |
| Expected Results | Scene asset information will be saved to a JSON file and loaded in at run time |
| Actual Results | Scene assets are saved to a JSON file and loaded into the respective scene when developer presses the play button |
| Status | Pass |

| System Test Case #3 |  |
| --- | --- |
| System Test Case: Scene Management |  |
| User Story: Implement Scene Manager |  |
| Purpose: Allow for quick transition between scenes via buttons |  |
| Pre-Conditions | Project must have multiple scenes and the proper scene-management scripts |
| Expected Results | Pressing a button in VR will load a different scene depending on which button was pressed |
| Actual Results | When a user presses the specified button in VR, they are taken to a different scene |
| Status | Pass |

# Appendix

## Appendix A - UML Diagrams

## Appendix B - User Interface Design

## Appendix C - Sprint Review Reports

Sprint 1

Michael Charran, Gustavo Hurtado, Jack Brett, Tomas Montoya, Andrew Andersen

Start time: 3:30 PM

End time: 4:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1:

Set up Git repository for all future code and documentation entries.

- User Story 3:

Set up environments for the use of Unity and its implementation with VR

- User Story 4:

Begin researching tools to help in the project

User Stories not completed and re added to the backlog for next sprint:

- User Story 2:

Understanding Unity and its documentation

- User Story 5:

Establish a ground for code review and documentation

- User Story 6:

Research about virtual reality and how we will use it for our current goals

Sprint 2

Michael Charran, Gustavo Hurtado, Jack Brett, Tomas Montoya, Andrew Andersen

Start time: 3:30 PM

End time: 4:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1:

Unity Onboarding with Christian (2)

- User Story 2:

Setup a White Box with collision detection that  you can load into in VR (6) (Needs to be refined user is able to clip thru the walls a bit)

- User Story 3:

The user is able to freely move around the whitebox in VR (6)

- User Story 4:

Establish firmly how we are going to handle version control (Requires use of GitHub Desktop)

- User Story 5:

Determine what kind of VR xml will be used to manage the room dimensions and loading objects into the scene. (4)

- User Story 6:

Get Simple objects loading into the scene from JSON. (8)

Sprint 3

Michael Charran, Gustavo Hurtado, Jack Brett, Tomas Montoya, Andrew Andersen

Start time: 7:30 PM

End time: 8:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1:

Everyone in the group knows how to handle Unity projects using GitHub Desktop and is able to make commits from their machine and pull the latest update to their machine ( 2)

- User Story 2:

Create Digital Twin Instances for Bio Lab (5)

- User Story 3:

Create Digital Twin Instances for Chem Lab (5)

- User Story 4:

Create Digital Twin Instances for Physics Lab (5)

- User Story 6:

Implement a JSON file to instantiate objects into the scene (to be read on compile time)

- User Story 7:

Begin work on a simple intractable, ie: CUBE with a button on it that when pressed displays something on a face/faces of the CUBE.

User Stories not completed and re added to the backlog for next sprint:

- User Story 5:

Create SceneManger or something similar to transition between scenes on compile time based on user choice (6)

Sprint 4

Michael Charran, Gustavo Hurtado, Jack Brett, Tomas Montoya, Andrew Andersen

Start time: 3:30 PM

End time: 4:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1:

Finish to implement the code for the interactable door (3)

- User Story 2:

Implement and Test the Scene Manager such that the player is able to seamlessly transition from one experience to the next.(5)

- User Story 3:

Implement Button Interactable and create IoP connection using IFTTT API (5)

- User Story 4:

Work on implementation of Save and Load

User Stories not completed and re added to the backlog for next sprint:

- User Story 2:

Implement and Test the Scene Manager such that the player is able to seamlessly transition from one experience to the next.(5)

Note: transition is able to be made a few times but the experience is not seamless so this needs to be pushed into the backlog.

- User Story 3:

Implement Button Interactable and create IoP connection using IFTTT API (5)

Note: We already have an interactable button but we have to create the connection between the program and the IoP device.

Sprint 5

Michael Charran, Gustavo Hurtado, Bronwyn Brett, Tomas Montoya, Andrew Andersen

Start time: 3:30 PM

End time: 4:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1:

Test carefully the interactable door and if it has some problem, fix it.

- User Story 2:

Do research about IoT devices, and research about how it will interact with the project and the real world

- User Story 3:

Test carefully the scene manager using the interactable door and address the problem with the ontriggerevent working inconsistently

User Stories not completed and re added to the backlog for next sprint:

- User Story 1:

Test carefully the interactable door and if it has some problem, fix it.

- User Story 4:

Troubleshooting Save/load Actively saves and loads the sample scene but needs a few more tweaks

Sprint 6

Michael Charran, Gustavo Hurtado, Bronwyn Brett, Tomas Montoya, Andrew Andersen

Start time: 4:30 PM

End time: 5:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1:

Finish to implement the code for the interactable door (3)

- User Story 2:

Think about how we are going to implement the Wemo switch inside our project. (2)

- Use Story 7:

Complete Menu Hub Room

- User Story 4:

Work on implementation of Save and Load

- User Story 6:

Finishing merging project all together

- User Story 3:

Set up a sensor to interface with Unity

User Stories not completed at the time of the meeting that will be completed either later today or will be ready for the showcase on Friday.:

- User Story 1:

Finish to implement the code for the interactable door (3)

- User Story 3:

Connect Wemo switch to IFTTT website from which we can use the device triggering an event inside our project. (5)

- User Story 4:

See how the motion sensor works and how we can implement that device inside the project. (7)

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

User Manual

- Set up the Oculus Quest VR headset.

- Run the Virtual Twin program on the lab computer.

- Select the lab you want to explore from the main menu.

- If user is inside any lab press the button found in it to return to the main menu

- If user is inside the Physics lab press the button next to the lamp to turn it on/off

Installation Guide

Digital Virtual Room.

# Requirements

- Windows or Mac computer

- Unity 2021.3.17f1

- GitHub account

# Installation

If you are starting with source code, have one person upload it to Github as a repository. This will be the main branch. Then, all members of the team may follow these steps.

- Set up GitHub in your Windows computer.

  - Create a GitHub account: If you don't already have a GitHub account, create one by visiting the GitHub website and following the instructions.

  - Download Git: Git is the software that you will use to interact with GitHub. You can download Git for Windows from the Git website.

  - Install Git: After downloading Git, run the installer and follow the instructions.

  - Configure Git: Open Git Bash and configure your name and email address using the following commands:

git config --global user.name "Your Name"

git config --global user.email your.email@example.com

- Configure Unity to use Git.

  - In Unity, go to Edit -> Project Settings -> Editor. Under Version Control, select "Visible Meta Files" and "Force Text" as the Asset Serialization Mode.

  - Connect your GitHub account to Unity.

  - Clone the repository: On the GitHub website, navigate to the repository you want to clone. Click the "Clone or download" button and copy the URL of the repository.

  - Open Git Bash: Open Git Bash by searching for "Git Bash" in the Start menu or by right-clicking in a folder and selecting "Git Bash Here".

  - Navigate to the directory where you want to clone the repository: Use the cd command to navigate to the directory where you want to clone the repository. For example, to clone the repository to your Documents folder, use the following command:

cd Documents

  - Clone the repository: Use the following command to clone the repository:

git clone https://github.com/Michael-Charran/DREAM-Digital-Twin-Capstone-Project

Shortcomings/Wishlist.

Shortcomings

The project is not completely together in a solid build on github.

Save load still needs improvements and further integration with GUI.

There is room for improvement of functionality of most features.

Wishlist

- Being able for the player to turn on/off the virtual lamp, just using the real-world lamp.

- Implement other devices into the project as for example a motion sensor, or a temperature sensor.

- Implement a room editor so the player could arrange all the objects in the scene very easy.

- Improve interactivity with some objects.