Date: 01/26/2023

Attendees: Fares Amamou, Maria Correa, Alexander Zablah, Nathan Nunez, Diego Castro Estrada

Start time: 6pm

End time: 7pm

Student 1: Fares Amamou

- What was done since the last scrum meeting?

- Studying the HOMA documents

- Reasearch about HOMA

- What is planned to be done until the next scrum meeting?

- Keep studying the HOMA documents

- Discuss roles assignment with team members

- What are the hurdles?

- none

Student 2: Maria Correa

- What was done since the last scrum meeting?

- Research other implementations of HOMA.

- What is planned to be done until the next scrum meeting?

- Be able to set up a Linux implementation of HOMA.

- Be able to connect to a database using HOMA.

- What are the hurdles?

- So far no good explanations or instructions on how to implement an existing source code of HOMA.

Student 3: Alexander Zablah:

- What was done since the last scrum meeting?

- I further analyzed the HOMA code sent to my group and I.

- I was researching possible utilizations for HOMA.

- What is planned to be done until the next scrum meeting?

- I’m going to continue communicating with my teammates to see what’s needed.

- What are the hurdles?

- There aren’t any so far.

Student 4: Nathan Nunez

- What was done since the last scrum meeting?

1. Still in the process of setting up the Linux kernel implementation of HOMA we will be using.

2. Started to code the framework for a basic server for the client.

3. Client is almost done.

- What is planned to be done until the next scrum meeting?

1. Work more on setting up the HOMA implementation.

2. Figure out how the Linux kernel works so we can make progress with our  		     implementation.

3. Work more on the server.

- What are the hurdles?

1. The Linux kernel is still in development so it is a little confusing.

Student 5: Diego Castro Estrada

- What was done since the last scrum meeting?

1. - Continued looking at kernel code in order to figure out how where to expand on it

- What is planned to be done until the next scrum meeting?

1. - Read HOMA

2. - Figure out how to get kernel code running correctly

- What are the hurdles?

1. - None.