Date: 01/20/2023

Attendees: Fares Amamou, Maria Correa, Alexander Zablah, Nathan Nunez, Diego Castro Estrada

Start time: 6pm

End time: 7pm

Student1: Fares Amamou

- What was done since the last scrum meeting?

- Kept studying about the HOMA project

- Discussed user stories with team members

- What is planned to be done until the next scrum meeting?

- Keep doing research about the HOMA

- Coordinate with team members to assign roles

- What are the hurdles?

- Still does not have a clear idea about what are we supposed to do with the project

Student2: Maria Correa

- What was done since the last scrum meeting?

- Studied documentation on HOMA

- Coordinated and scheduled meeting with group members and Project Owner

- What is planned to be done until the next scrum meeting?

- Understand HOMA

- Download and have the open source HOMA repository up and running.

- What are the hurdles?

- Understad what HOMA is.

Student3: Alexander Zablah:

- What was done since the last scrum meeting?

- I studied the HOMA documentation more.

- I got to look over some code the product owner sent to my team.

- I had a meeting with the product owner and team members today regarding the project.

- What is planned to be done until the next scrum meeting?

- I plan to help create user stories with my team after some more research.

- I plan to download and have the open source HOMA repository fully functional and get familiarized with C++ for the project.

- What are the hurdles?

- I’m not too sure what we are supposed to do in the project.

Student 4: Nathan Nunez

- What was done since the last scrum meeting?

1. Re-read the HOMA document and articles referenced in the provided document.

2. Met with the PO regarding the project.

- What is planned to be done until the next scrum meeting?

1. Create User Stories and split them between the team members.

2. Become familiar with the open source HOMA repository.

3. Look for more information about HOMA.

- What are the hurdles?

1. No clear direction to take the project.

2. There is very little information on the implementation of HOMA and how to use it.

Student 5: Diego Castro Estrada

- What was done since the last scrum meeting?

1. Finished onboarding process.

2. Met with the PO.

- What is planned to be done until the next scrum meeting?

1. Create user stories.

2. Read HOMA papers

3. Look at the code in PO repo.

- What are the hurdles?

1. The team is not clear on what it should be doing going forward