Sprint Backlog Grooming Meeting Minutes:

Project: HOMA

Attendees: Fares Amamou, Maria Correa, Alexander Zablah, Nathan Nunez, Diego Castro Estrada

Start time: 6:30 PM

End time: 7:30 PM

After discussion, the velocity of the team for the following spring was estimated to be 3.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- User Story 1 Connect: The user can connect to the HOMA protocol. (5 points)

- User Story 2 Disconnect: The user can disconnect from the HOMA protocol. (5 points)

- User Story 3 Receive Data: The user can receive data through the HOMA protocol. (5 points)

- User Story 4 Send Data: The user can send data though the HOMA protocol. (5 points)

- User Story 5 Delete Data: The user can delete data from the server using the HOMA protocol. (5 points)

The team members indicated their willingness to work on the following user stories.

- Fares Amamou

  - User Story 1 Connect

- Maria Correa

  - User Story 2 Disconnect

- Alexander Zablah

  - User Story 3 Receive Data

- Nathan Nunez

  - User Story 4 Send Data

- Diego Castro Estrada

  - User Story 5 Delete Data