Date: 1/30/2023

Attendees: Fares Amamou, Maria Correa, Alexander Zablah, Nathan Nunez, Diego Castro Estrada

Start time: 7pm

End time: 8pm

Student 1: Fares Amamou

- What was done since the last scrum meeting?

- Studying the HOMA documents

- Reasearch about HOMA

- What is planned to be done until the next scrum meeting?

- Keep studying the HOMA documents

- Discuss roles assignment with team members

- What are the hurdles?

- none

Student 2: Maria Correa

- What was done since the last scrum meeting?

- Full understanding of what HOMA is and what direction we want to take it to.

- What is planned to be done until the next scrum meeting?

- Be able to set up a Linux implementation of HOMA.

- Be able to connect to a database using HOMA.

- What are the hurdles?

- So far no good explanations or instructions on how to implement an existing source code of HOMA.

Student 3: Alexander Zablah:

- What was done since the last scrum meeting?

- I met with the PO with my group today.

- What is planned to be done until the next scrum meeting?

- I’m going to continue communicating with my teammates to see what’s needed.

- I’ll do my best to get officially started with the code.

- What are the hurdles?

- None.

Student 4: Nathan Nunez

- What was done since the last scrum meeting?

1. Still in the process of setting up the Linux kernel implementation of HOMA we will be using.

2. Continuing to code the framework for a basic server for the client.

3. Client is almost done.

- What is planned to be done until the next scrum meeting?

1. Work more on setting up the HOMA implementation.

2. Figure out how the Linux kernel works so we can make progress with our  		     implementation.

3. Work more on the server.

4. Finish basic client.

- What are the hurdles?

1. The Linux kernel is still in development so it is a little confusing.

Student 5: Diego Castro Estrada

- What was done since the last scrum meeting?

1. - Met with PO to discuss Sprints 1 and 2

- What is planned to be done until the next scrum meeting?

1. - Get started on barebones HOMA workbench

- What are the hurdles?

1. - None.