Date: 02/02/2023

Attendees: Fares Amamou, Maria Correa, Alexander Zablah, Nathan Nunez, Diego Castro Estrada

Start time: 7pm

End time: 8pm

Student 1: Fares Amamou

- What was done since the last scrum meeting?

- Studying the HOMA documents

- Reasearch about HOMA

- What is planned to be done until the next scrum meeting?

- Keep studying the HOMA documents

- Discuss roles assignment with team members

- What are the hurdles?

- none

Student 2: Maria Correa

- What was done since the last scrum meeting?

- Downloaded HOMA source code to my local computer.

- Researched how to run C++ files locally.

- What is planned to be done until the next scrum meeting?

- Be able to install the HOMA implementation locally instead.

- What are the hurdles?

- Failed to compile the source code for HOMA on local computer, reason unknown.

Student 3: Alexander Zablah:

- What was done since the last scrum meeting?

- I’ve installed Oracle VirtualBox in order to run a Linux VM to do the project on.

- I also installed a Linux VM ZIP file to run with the Oracle VirtualBox.

- What is planned to be done until the next scrum meeting?

- I’m going to continue communicating with my teammates to see what’s needed and checking the group chat to see any updates.

- I’ll do my best to finish setting up the kernel as soon as possible.

- What are the hurdles?

- None.

Student 4: Nathan Nunez

- What was done since the last scrum meeting?

1. Worked on resolving the error when setting up the Linux kernel implementation of HOMA.

2. Tested out an alternative HOMA implementation.

- What is planned to be done until the next scrum meeting?

1. Continue to try and fix the HOMA implementation error.

2. Work more on the new implementation of HOMA.

- What are the hurdles?

1.The Linux kernel is still in development so it is a little confusing.

2.Error in trying to make the HOMA implementation on ocelot.

Student 5: Diego Castro Estrada

- What was done since the last scrum meeting?

1. - Started work on barebones HOMA workbench (server)

- What is planned to be done until the next scrum meeting?

1. - Continue work on server

- What are the hurdles?

1. – Current HOMA implementation .