Date: 02/03/2023

Attendees: Fares Amamou, Maria Correa, Alexander Zablah, Nathan Nunez, Diego Castro Estrada

Start time: 7pm

End time: 8pm

Student 1: Fares Amamou

- What was done since the last scrum meeting?

- Studying the HOMA documents

- Reasearch about HOMA

- What is planned to be done until the next scrum meeting?

- Keep studying the HOMA documents

- Discuss roles assignment with team members

- What are the hurdles?

- none

Student 2: Maria Correa

- What was done since the last scrum meeting?

- Downloaded HOMA Module source code to ocelot server.

- Researched about the errors I’m getting.

- What is planned to be done until the next scrum meeting?

- Be able to have HOMA Module running.

- What are the hurdles?

- Getting errors while trying to compile HOMA Module.

Student 3: Alexander Zablah:

- What was done since the last scrum meeting?

- I continued with the process of setting up the kernel.

- I also looked up more on C++

- What is planned to be done until the next scrum meeting?

- I’m going to continue communicating with my teammates to see what’s needed and checking the group chat to see any updates.

- I’ll do my best to finish setting up the kernel as soon as possible.

- What are the hurdles?

- None.

Student 4: Nathan Nunez

- What was done since the last scrum meeting?

1. Worked on resolving the error when setting up the Linux kernel implementation of HOMA.

2. Experimented on an alternative HOMA implementation to see if it would be better.

- What is planned to be done until the next scrum meeting?

1. Continue to try and fix the HOMA implementation error.

2. Work more on the new implementation of HOMA.

- What are the hurdles?

1.The Linux kernel is still in development so it is a little confusing.

2.Error in trying to make the HOMA implementation on ocelot.

Student 5: Diego Castro Estrada

- What was done since the last scrum meeting?

1. - Worked on barebones HOMA workbench (server)

- What is planned to be done until the next scrum meeting?

      - Email IT about possibility of setting up server on FIU hardware

- What are the hurdles?

1. – Current HOMA implementation doesn’t work on ocelot