Sprint Backlog Grooming Meeting Minutes:

Project: HOMA

Attendees: Fares Amamou, Maria Correa, Alexander Zablah, Nathan Nunez, Diego Castro Estrada

Start time: 6:30 PM

End time: 7:30 PM

After discussion, the velocity of the team was estimated to be 4.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1 Connect: As a user, I would like to connect to the HOMA protocol. (5 points)

- User Story 2 Disconnect: As a user, I would like to disconnect from the HOMA protocol. (5 points)

- User Story 3 Receive Data: As a user, I would like to receive data through the HOMA protocol. (5 points)

- User Story 4 Send Data: As a user, I would like to send data though the HOMA protocol. (5 points)

- User Story 5 Delete Data: As a user, I would like to delete data from the server using the HOMA protocol. (5 points)

- User Story 6 Search for Data: As a user, I would like to be able to search for certain data using the HOMA protocol. (5 points)

- User Story 7 Filter Data: As a user, I would like to be able to filter data using the HOMA protocol. (5 points)

  - The team members indicated their willingness to work on the following user stories.

- Fares Amamou

  - User Story 1 Connect

- Maria Correa

  - User Story 2 Disconnect

  - User Story 6 Search for Data

- Alexander Zablah

  - User Story 3 Receive Data

- Nathan Nunez

  - User Story 4 Send Data

  - User Story 7 Filter Data

- Diego Castro Estrada

  - User Story 5 Delete Data