Date: 02/24/2023

Attendees: Fares Amamou, Maria Correa, Alexander Zablah, Nathan Nunez, Diego Castro Estrada

Start time: 7pm

End time: 8pm

Student 1: Fares Amamou

- What was done since the last scrum meeting?

- Research about setting up a server for the HOMA

- What is planned to be done until the next scrum meeting?

- Keep research about setting up a server for the HOMa

- Research on how to develop my first user story connect

- What are the hurdles?

Student 2: Maria Correa

- What was done since the last scrum meeting?

- Compiled a repository with a client and server but very little documentation on how to implemented.

- What is planned to be done until the next scrum meeting?

- Continue to review and research how to set up a server and client to be able to use HOMA.

- Get the downloaded source files running.

- What are the hurdles?

- Having a hard time understanding the necessary steps to set up a server and client for HOMA to run.

Student 3: Alexander Zablah:

- What was done since the last scrum meeting?

- I continued to read through the ReadMe.md file in the GitHub repository we’re basing our project on.

- What is planned to be done until the next scrum meeting?

- I’ll continue communicating with my teammates to see what’s needed and checking the group chat to see any updates.

- I’ll have the HOMA repository downloaded onto the Ubuntu as soon as possible.

- What are the hurdles?

- Getting the repository downloaded in my Ubuntu VM.

Student 4: Nathan Nunez

- What was done since the last scrum meeting?

1.Made progress on the client.

2. Was able to follow some of the steps in the readme file.

- What is planned to be done until the next scrum meeting?

1. Continue to make progress on the client.

2. Try and do the steps in the readme file.

- What are the hurdles?

1. There is no documentation on the names and uses of the methods except for comments before each method, which makes trying to write the client/server time consuming.

2. The new readme file has made some things easier but has also added more complexity.

Student 5: Diego Castro Estrada

- What was done since the last scrum meeting?

1. – Set up HOMA VM

- What is planned to be done until the next scrum meeting?

      - Email IT about possibility of setting up server on FIU hardware

- What are the hurdles?

1. – None