Sprint Retrospective Meeting Minutes

Project: HOMA

Date: 02/26/2023

Attendees: Fares Amamou, Maria Correa, Alexander Zablah, Nathan Nunez, Diego Castro Estrada

Start time: 9pm

End time: 10pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No

- Did we do a good job estimating the points (time required) for each user story?

  - No

- Did each team member work as scheduled?

  - Yes

What went right?

- More information was released on how to use HOMA on Thursday which will make working on the project a little easier in the upcoming sprints.

- Because of the lack of information about HOMA the user stories have been postponed while we try and get a working skeleton code working which is going better thanks to the released information.

How to address the issues in the next sprint?

- How to improve the process?

  - By creating a more detailed plan and schedule.

- How to improve the product?

  - By using the newly available information to get the client and server working.