Sprint Backlog Grooming Meeting Minutes:

Project: HOMA

Attendees: Fares Amamou, Maria Correa, Alexander Zablah, Nathan Nunez, Diego Castro Estrada

Date: 3/13/2023

Start time: 6:30 PM

End time: 7:30 PM

After discussion, the velocity of the team was estimated to be 4.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1 Data Documentation: As a user, I would like to understand the data generated by the Homa Protocol implemented with ns-3. (5 points)

- User Story 2 Graphs Documentation: As a user, I would like to understand the graphs generated by the Homa Protocol implemented with ns-3. (5 points)

- User Story 3 Front-end Website: As a developer, I would like to develop a front-end using WordPress to display our findings. (5 points)

- User Story 4 Back-end Website: As a developer I would like to use the data found in our studies to create a comparison between the Homa Protocol and a regular TCP protocol. (5 points)

- User Story 5 User-friendly Website: As a user, I would like the website to display the differences between Homa and TCP protocols in an easy to understand matter. (5 points)

- User Story 6 TPC Protocol: As a developer, I would like to have a working server-client TCP connection to be able to use it for comparisons to the Homa protocol. (5 points)

- User Story 7 Code Documentation: As a developer, I would like to have have access to deep and descriptive documentation on the Homa protocol. (5 points)

The team members indicated their willingness to work on the following user stories.

- Fares Amamou

  - User Story 3 Front-end Website

  - User Story 4 Back-end Website

- Maria Correa

  - User Story 1 Data Documentation

  - User Story 2 Graphs Documentation

- Alexander Zablah

  - User Story 5 User-Friendly Website

- Nathan Nunez

  - User Story 6 TPC Protocol

  - User Story 7 Code Documentation