Date: 03/10/2023

Attendees: Fares Amamou, Maria Correa, Alexander Zablah, Nathan Nunez, Diego Castro Estrada

Start time: 7 pm

End time: 8 pm

Student 1: Fares Amamou

- What was done since the last scrum meeting?

- Research about setting up a server for the HOMA

- What is planned to be done until the next scrum meeting?

- Keep research about setting up a server for the HOMa

- Research on how to develop my first user story connect

- What are the hurdles?

Student 2: Maria Correa

- What was done since the last scrum meeting?

- Studying the results of the Homa protocol with ns-3 implementation.

- Made a CSV file to organize the data obtained

- What is planned to be done until the next scrum meeting?

- Classify and organize the data.

- What are the hurdles?

- None.

Student 3: Alexander Zablah:

- What was done since the last scrum meeting?

- I continued with making a template for the user friendly website to show the differences in time between the HOMA and TCP protocols.

- What is planned to be done until the next scrum meeting?

- I’ll continue communicating with my teammates to see what’s needed and checking the group chat to see any updates.

- What are the hurdles?

- None so far

Student 4: Nathan Nunez

- What was done since the last scrum meeting?

1. Continued working on making a TCP connection.

2. Read through more of the code to understand in preparation for documenting it.

- What is planned to be done until the next scrum meeting?

1. Become more familiar with ns3 which we are using for the TCP connection so that is can be compared with HOMA accurately.

2. Continue to read through the code.

- What are the hurdles?

1. Learning ns3.

Student 5: Diego Castro Estrada

●	What was done since the last scrum meeting?

      - Reviewed communications that occurred during my period of inactivity with the intent of better understanding where it may be beneficial to work in the near future.

●	What is planned to be done until the next scrum meeting?

      - Resume regular work on project.

●	What are the hurdles?

      - None currently.