Sprint Backlog Grooming Meeting Minutes:

Project: HOMA

Attendees: Fares Amamou, Maria Correa, Alexander Zablah, Nathan Nunez, Diego Castro Estrada

Date: 3/27/2023

Start time: 6:30 PM

End time: 7:30 PM

After discussion, the velocity of the team was estimated to be 4.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 3 Front-end Website: As a developer, I would like to develop a front-end using WordPress to display our findings. (5 points)

- User Story 4 Back-end Website: As a developer I would like to use the data found in our studies to create a comparison between the Homa Protocol and a regular TCP protocol. (5 points)

- User Story 6 TCP Protocol: As a developer, I would like to have a working server-client TCP connection to be able to use it for comparisons to the Homa protocol. (5 points)

- User Story 8 UI Redesign for Data Presentation: As a designer, I would like to provide a mockup and redesign the website with the intention of better presenting our test results. 
(5 points)

- User Story 9 HOMA File Size Modification: As a developer, I would like to modify the HOMA test code so as to be able to provide a specific file size for comparison purposes. (5 points)

- User Story 10 HOMA timer: As a developer, I would like to develop a test bench timer to be implemented for HOMA, to be able to equally measure both protocols. (5 points)

- User Story 11 UDP Protocol: As a developer, I would like to have a working server-client UDP connection to be able to use it for comparisons to the HOMA protocol. (5 points)

- User Story 12 Poster Design: As a user, I would like to have a visual presentation of how HOMA compares against TCP and UDP.

The team members indicated their willingness to work on the following user stories.

- Fares Amamou

  - User Story 3 Front-end Website

  - User Story 4 Back-end Website

- Maria Correa

  - User Story 9 HOMA File Size Modification

- Alexander Zablah

  - User Story 12 Poster Design

- Nathan Nunez

  - User Story 6 TCP Protocol

  - User Story 11 UDP Protocol

- Diego Castro Estrada

  - User Story 8 UI Redesign for Data Presentation

  - User Story 11 UDP Protocol