Sprint Backlog Grooming Meeting Minutes:

Project: HOMA

Attendees: Fares Amamou, Maria Correa, Alexander Zablah, Nathan Nunez, Diego Castro Estrada

Date: 4/10/2023

Start time: 5:30 PM

End time: 6:30 PM

After discussion, the velocity of the team was estimated to be 4.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 3 Front-end Website: As a developer, I would like to develop a front-end using WordPress to display our findings. (5 points)

- User Story 4 Back-end Website: As a developer I would like to use the data found in our studies to create a comparison between the Homa Protocol and a regular TCP protocol. (5 points)

- User Story 8 UI Redesign for Data Presentation: As a designer, I would like to provide a mockup and redesign the website with the intention of better presenting our test results. 
(5 points)

- User Story 11 UDP Protocol: As a developer, I would like to have a working server-client UDP connection to be able to use it for comparisons to the HOMA protocol. (5 points)

- User Story 12 Poster Design: As a user, I would like to have a visual presentation of how HOMA compares against TCP and UDP.(5 points)

- User Story 13 Interactive Website: As a user, I would like to have an interactive website where I can test the three protocols in real time for optimal representation. (5 points)

The team members indicated their willingness to work on the following user stories.

- Fares Amamou

  - User Story 3 Front-end Website

  - User Story 4 Back-end Website

- Maria Correa

  - User Story 13 Interactive Website

  - User Story 12 Poster Design

- Alexander Zablah

  - User Story 12 Poster Design

  - User Story 4 Back-end Website

- Nathan Nunez

  - User Story 11 UDP Protocol

- Diego Castro Estrada

  - User Story 8 UI Redesign for Data Presentation

  - User Story 11 UDP Protocol