Review Meeting Minutes

Project: HOMA

Date: 04/13/2023

Attendees: Fares Amamou, Maria Correa, Alexander Zablah, Nathan Nunez, Diego Castro Estrada

Start time: 9pm

End time: 10pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

- User Story 3 Front-end Website: As a developer, I would like to develop a front-end using WordPress to display our findings. (5 points)

- User Story 4 Back-end Website: As a developer I would like to use the data found in our studies to create a comparison between the Homa Protocol and a regular TCP protocol. (5 points)

- User Story 8 UI Redesign for Data Presentation: As a designer, I would like to provide a mockup and redesign the website with the intention of better presenting our test results. 
(5 points)

- User Story 11 UDP Protocol: As a developer, I would like to have a working server-client UDP connection to be able to use it for comparisons to the HOMA protocol. (5 points)

- User Story 12 Poster Design: As a user, I would like to have a visual presentation of how HOMA compares against TCP and UDP.(5 points)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 13 Interactive Website: As a user, I would like to have an interactive website where I can test the three protocols in real time for optimal representation. (5 points)