Sprint Backlog Grooming Meeting Minutes:

Project: HOMA

Attendees: Fares Amamou, Maria Correa, Alexander Zablah, Nathan Nunez, Diego Castro Estrada

Date: 4/19/2023

Start time: 5:30 PM

End time: 6:30 PM

After discussion, the velocity of the team was estimated to be 4.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 14 Individual Poster: As a developer, I need to design and write a poster describing what I personally worked on for the project. (5 points).

- User Story 15 PowerPoint Slides: As a developer, I need to create PowerPoint slides based on what I worked on for the project to present in the introductory video. (5 points).

- User Story 16 Introduction Video: As a developer, I need to film an introduction video to introduce the project. (5 points)

- User Story 17 Demo Video: As a developer, I need to film a demo video, demoing the finished product of the project. (5 points).

- User Story 18 Documentation: As a developer, I need to properly document the process of the project and its deliverables. (5 points).

- User Story 19 Presentation: As a developer, I need to properly prepare for the final presentation. (5 points).

The team members indicated their willingness to work on the following user stories.

- Fares Amamou

  - User Story 14 Individual Poster

  - User Story 15 PowerPoint Slides

  - User Story 16 Introduction Video

  - User Story 17 Demo Video

  - User Story 18 Documentation

  - User Story 19 Presentation

- Maria Correa

  - User Story 14 Individual Poster

  - User Story 15 PowerPoint Slides

  - User Story 16 Introduction Video

  - User Story 17 Demo Video

  - User Story 18 Documentation

  - User Story 19 Presentation

- Alexander Zablah

  - User Story 14 Individual Poster

  - User Story 15 PowerPoint Slides

  - User Story 16 Introduction Video

  - User Story 17 Demo Video

  - User Story 18 Documentation

  - User Story 19 Presentation

- Nathan Nunez

  - User Story 14 Individual Poster

  - User Story 15 PowerPoint Slides

  - User Story 16 Introduction Video

  - User Story 17 Demo Video

  - User Story 18 Documentation

  - User Story 19 Presentation

- Diego Castro Estrada

  - User Story 14 Individual Poster

  - User Story 15 PowerPoint Slides

  - User Story 16 Introduction Video

  - User Story 17 Demo Video

  - User Story 18 Documentation

  - User Story 19 Presentation