Sprint #1

Sprint Planning Meeting Minutes:

Project: AWS Developing Project

Attendees: John Gonzalez, Elvis Blanco Gonzalez, Elijah Khazzouh, Daniela Agueros, Michael Banegas

Date: January 17, 2023

Start time: 8:30 pm

End time: 9:00 pm

After discussion, the velocity of the team was estimated to be:

- Velocity = 100 hours

  - 20 hours * 5 students = 100 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1 – Complete Module 1 of the AWS course

- As a developer, I will complete module 1 so that I understand the AWS course 	objectives.

- Assigned to - Everyone

- User Story 2 – Complete Module 2 of the AWS course

- As a developer, I will complete module 2 so that I can learn how to get started 	developing on AWS.

- Assigned to - Everyone

- User Story 3 – Complete Module 3 of the AWS course

- As a developer, I will complete module 3 so that I can learn how the storage 	service of AWS works.

- Assigned to - Everyone