Sprint #2

Sprint Review:

Project: AWS Developing Project

Attendees: John Gonzalez, Elvis Blanco Gonzalez, Elijah Khazzouh, Daniela Agueros, Michael Banegas

Date: February 12, 2023

Start time: 1:30 pm

End time: 2:00 pm

After a show and tell presentation, the implementation of the following user stories were accepted:

- User Story 1 – Complete Module 4 of the AWS course

- As a developer, I will complete module 4 so that I understand how to secure 	access to AWS resources

- Assigned to - Everyone

- User Story 2 – Complete Module 5 of the AWS course

- As a developer, I will complete module 5 so that I can learn how to develop 	flexible NoSQL solutions

- Assigned to - Everyone

- User Story 3 – Complete Module 6 of the AWS course

- As a developer, I will complete module 6 so that I can learn how to develop 	REST APIs

- Assigned to – Everyone

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

- User Story 4 – Complete Module 7 of the AWS course

  - As a developer, I will complete module 7 so that I can learn about event-driven serverless solutions

  - Assigned to – Everyone

- User Story 5 – Complete Module 8 of the AWS course

  - As a developer, I will complete module 8 so that I can learn about containers and container services

  - Assigned to – Everyone