Sprint #2

Sprint Planning Meeting Minutes:

Project: AWS Developing Project

Attendees: John Gonzalez, Elvis Blanco Gonzalez, Elijah Khazzouh, Daniela Agueros, Michael Banegas

Date: January 30, 2023

Start time: 8:30 pm

End time: 9:00 pm

After discussion, the velocity of the team was estimated to be:

- Velocity = 100 hours

  - 20 hours * 5 students = 100 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1 – Complete Module 4 of the AWS course

- As a developer, I will complete module 4 so that I understand how to secure access to AWS resources

- Assigned to - Everyone

- User Story 2 – Complete Module 5 of the AWS course

- As a developer, I will complete module 5 so that I can learn how to develop flexible NoSQL solutions

- Assigned to - Everyone

- User Story 3 – Complete Module 6 of the AWS course

- As a developer, I will complete module 6 so that I can learn how to develop REST APIs

- Assigned to – Everyone

- User Story 4 – Complete Module 7 of the AWS course

- As a developer, I will complete module 7 so that I can learn about event-driven serverless solutions

- Assigned to - Everyone

- User Story 5 – Complete Module 8 of the AWS course

- As a developer, I will complete module 8 so that I can learn about containers and container services

- Assigned to - Everyone