Sprint #3

Sprint Planning Meeting Minutes:

Project: AWS Developing Project

Attendees: John Gonzalez, Elvis Blanco Gonzalez, Elijah Khazzouh, Daniela Agueros, Michael Banegas

Date: February 13, 2023

Start time: 8:30 pm

End time: 9:00 pm

After discussion, the velocity of the team was estimated to be:

- Velocity = 100 hours

  - 20 hours * 5 students = 100 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1 – Complete Module 7 of the AWS course

- As a developer, I will complete module 7 so that I can learn about event-driven 	serverless solutions

- Assigned to - Everyone

- User Story 2 – Complete Module 8 of the AWS course

- As a developer, I will complete module 8 so that I can learn about containers and 	container services

- Assigned to – Everyone

- User Story 3 – Complete Module 9 of the AWS course

- As a developer, I will complete module 9 so that I can learn about caching 	strategies with AWS.

- Assigned to - Everyone