Sprint #4

Sprint Planning Meeting Minutes:

Project: AWS Developing Project

Attendees: John Gonzalez, Elvis Blanco Gonzalez, Elijah Khazzouh, Daniela Agueros, Michael Banegas

Date: March 6, 2023

Start time: 8:30 pm

End time: 9:00 pm

After discussion, the velocity of the team was estimated to be:

- Velocity = 100 hours

  - 20 hours * 5 students = 100 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1 – Complete Module 11 of the AWS course

  - As a developer, I will complete module 11 so that I can learn about Orchestrating Serverless Functions with Step Functions.

  - Assigned to - Everyone

- User Story 2 – Complete Module 12 of the AWS course

  - As a developer, I will complete module 12 so that I can learn about Implementing Application Authentication Using Amazon Cognito.

  - Assigned to – Everyone

- User Story 3 – Complete Module 13 of the AWS course

  - As a developer, I will complete module 13 so that I can learn about Automating Application Deployment Using a CI/CD Pipeline.

  - Assigned to – Everyone

- User Story 4 – Complete Module 14 of the AWS course

  - As a developer, I will complete module 14 so that I can learn more about acquiring an AWS certification.

  - Assigned to – Everyone

- User Story 5 – Complete Task Distribution

  - As a developer, I will start planning task distribution for the project

  - Assigned to - Everyone