Sprint #5

Sprint Planning Meeting Minutes:

Project: AWS Developing Project

Attendees: John Gonzalez, Elvis Blanco Gonzalez, Elijah Khazzouh, Daniela Agueros, Michael Banegas

Date: March 20, 2023

Start time: 8:30 pm

End time: 9:00 pm

After discussion, the velocity of the team was estimated to be:

- Velocity = 100 hours

  - 20 hours * 5 students = 100 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1 – UI Layout System

  - As a developer, I will set up the UI of the app so that the app has a nice design.

  - Assigned to - Everyone

User Story 2 – Set Up Email Notification System

  - As a developer, I will set up an email notification system so that users can receive emails with important notifications.

  - Assigned to - Everyone

User Story 3 – Amazon Cognito

  - As a developer, I will utilize Amazon Cognito so that I can authenticate and authorize users.

  - Assigned to – Everyone

User Story 4 – Authentication Dashboard

  - As a developer, I will create the authenticated users dashboard so that users will be able to manage internship opportunities.

  - Assigned to – Everyone

User Story 5 – Connect DynamoDB to Laravel

  - As a developer, I will research how to connect DynamoDB to Laravel so I can utilize a database.

  - Assigned to – Everyone

User Story 6 – Host Project on AWS

  - As a developer, I will create a free AWS account so that I can host our project on an EC2 instance.

  - Assigned to - Everyone