AWS Developing Project

Daily Log Meeting

Date: April 4, 2023

Attendees: John Gonzalez, Elvis Blanco Gonzalez, Daniela Agueros, Michael Banegas, Elijah Khazzouh

Start time: 9:00 pm

End time: 9:15 pm

Elvis Blanco:

- What was done since the last scrum meeting?

- Started working on InternHub codebase.

- What is planned to be done until the next scrum meeting?

- Continue working on the platform’s dashboard codebase.

- What are the hurdles?

- None so far

John Gonzalez:

- What was done since the last scrum meeting?

- Created AWS pipeline to connect the Elastic Beanstalk environment to GitHub.

- What is planned to be done until the next scrum meeting?

- Install necessary components inside the EC2 instance to host project from GitHub.

- What are the hurdles?

- None

Elijah Khazzouh

- What was done since the last scrum meeting?

1. Continue working on weekly development and planning from forecast meeting.

- What is planned to be done until the next scrum meeting?

1. Continue working on weekly development and planning from forecast meeting.

- What are the hurdles?

1. None

Daniela Agueros

- What was done since the last scrum meeting?

- Updated local copy of repo + made progress on livewire task

- What is planned to be done until the next scrum meeting?

1. Finalize code for task

- What are the hurdles?

- None at the moment

Michael Banegas

- What was done since the last scrum meeting?

- Caught up on team progress

- What is planned to be done until the next scrum meeting?

- Researched + formulate plan to implement AWS mailing service

- What are the hurdles?

- None at the moment