AWS Developing Project

Daily Log Meeting

Date: April 5, 2023

Attendees: John Gonzalez, Elvis Blanco Gonzalez, Daniela Agueros, Michael Banegas, Elijah Khazzouh

Start time: 9:00 pm

End time: 9:15 pm

Elvis Blanco:

- What was done since the last scrum meeting?

- Started working on InternHub codebase.

- What is planned to be done until the next scrum meeting?

- Continue working on the platform’s dashboard codebase.

- What are the hurdles?

- None so far

John Gonzalez:

- What was done since the last scrum meeting?

- Attempted to install necessary components inside EC2 instance but ran into bugs.

- What is planned to be done until the next scrum meeting?

- Debug EC2 instance in order to install necessary components.

- What are the hurdles?

- None

Elijah Khazzouh

- What was done since the last scrum meeting?

1. Worked on EC2 VPS preparation issue.

- What is planned to be done until the next scrum meeting?

1. Worked poster sections implementation + architecture design.

- What are the hurdles?

1. None

Daniela Agueros

- What was done since the last scrum meeting?

- Started code for livewire task

- What is planned to be done until the next scrum meeting?

1. Run code by team + fianlize code for task

- What are the hurdles?

- Create opportunity button not working for me.

Michael Banegas

- What was done since the last scrum meeting?

- Reviewed new tasks given by team

- What is planned to be done until the next scrum meeting?

- Begun coding on mailing system

- What are the hurdles?

- Creating aws mailing system is encountering issues.