AWS Developing Project

Daily Log Meeting

Date: April 6, 2023

Attendees: John Gonzalez, Elvis Blanco Gonzalez, Daniela Agueros, Michael Banegas, Elijah Khazzouh

Start time: 9:00 pm

End time: 9:15 pm

Elvis Blanco:

- What was done since the last scrum meeting?

- Continued working on InternHub codebase.

- What is planned to be done until the next scrum meeting?

- Continue working on the platform’s dashboard codebase.

- What are the hurdles?

- None so far

John Gonzalez:

- What was done since the last scrum meeting?

- Attempted to install necessary components inside EC2 instance but ran into bugs.

- What is planned to be done until the next scrum meeting?

- Debug EC2 instance in order to install necessary components.

- What are the hurdles?

- Permission issues in EC2 instance.

Elijah Khazzouh

- What was done since the last scrum meeting?

1. Worked on EC2 VPS preparation issue.

- What is planned to be done until the next scrum meeting?

1. Worked poster sections implementation + architecture design.

- What are the hurdles?

1. None

Daniela Agueros

- What was done since the last scrum meeting?

- Completed vast majority of code for livewire task

- What is planned to be done until the next scrum meeting?

1. Find solution for hurdle to test code written

- What are the hurdles?

- Found issue with create button + working on solution

Michael Banegas

- What was done since the last scrum meeting?

- Continued working on project

- What is planned to be done until the next scrum meeting?

- Continue coding on mailing system

- What are the hurdles?

- Creating aws mailing system is encountering issues.