Date: 1/18/2023

Attendees:

Diaz, Dominick; Bryan Alvarenga; Delgado, Anthony; Benni, Sonali; Masri, Hamzah;

Start time: 9:00pm

End time: 10:00pm

Dominick Diaz:

- What was done since the last scrum meeting?

- Discuss with team in regards to PO change

- Make changes to discord in order to have clear communication and access to all necessary resources

- Met with front end lead to speak about how we can set some goals to meet necessary deadlines

- What is planned to be done until the next scrum meeting?

- Take a look at the different design ideas in order to create a user friendly experience

- Come up with plan for backend team

- What are the hurdles?

- None

Bryan Alvarenga:

- What was done since the last scrum meeting?

  - Created Figma account and started project design

  - Looked at inspirations for the frontend and application

  - Looked at different frameworks for development

  - Meet with team lead to discuss project

- What is planned to be done until the next scrum meeting?

  - Continue looking at inspirations

  - Decide on design layout and theme

  - Start installing necessary libraries

- What are the hurdles?

  - None

Anthony Delgado:

- What was done since the last scrum meeting?

- Discuss on changes about the PO transfer

- Have a meeting about said changes plus possible efforts to be made as a team

- Start to re-learn GoLang using old resources

- What is planned to be done until the next scrum meeting?

- Continue plans as talk on

- Continue research on GoLang to help with backend

- Converse with frontend team about their plans

- What are the hurdles?

- N/A

Sonali Benni

- What was done since the last scrum meeting?

- Met with team and new product owner

- Created a Figma account

- What is planned to be done until the next scrum meeting?

- Look at design choices

- Decide on a color scheme

- Decide on a layout

- What are the hurdles?

- None

Hamzah Masri

- What was done since the last scrum meeting?

- Had a team meeting regarding PO change

- Discussed roles, expectations, and structure for the team

- What is planned to be done until the next scrum meeting?

- Meet with back end members to begin planning

- Look into Go programming language

- What are the hurdles?

- None