Date: 1/19/2023

Attendees:

Diaz, Dominick; Bryan Alvarenga; Benni, Sonali; Masri, Hamzah;

Start time: 9:00pm

End time: 10:00pm

Dominick Diaz:

- What was done since the last scrum meeting?

- Plan for first 2 week spring

- Delegate tasks for next 2 weeks

- What is planned to be done until the next scrum meeting?

- Start to gather resources for backend team

- Start understanding Firebase API and Implementation

- What are the hurdles?

- Confusion with Scrum Planning Document which will be clarified after communicating with professor

Bryan Alvarenga:

- What was done since the last scrum meeting?

- Looked at design implementations

- Started Figma Design

- Delegated tasks to the frontend team

- Discussed with the team deadlines

- What is planned to be done until the next scrum meeting?

- Continue looking at frontend designs

- Decide on a theme and color

- Start Figma designs

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Looked at Figma designs

- Looked at color scheme

- Received frontend tasks

- What is planned to be done until the next scrum meeting?

- Look at frontend designs

- Choose color scheme

- What are the hurdles?

- None

Anthony Delgado:

- What was done since the last scrum meeting?

- Discussed with backend about tasks

- Was assigned a task by backend lead

- Researched Golang

- What is planned to be done until the next scrum meeting?

- Research GoLang

- Think upon assigned task by backend leader

- Research servers

- What are the hurdles?

- N/A

Hamzah Masri:

- What was done since the last scrum meeting?

- Reviewed and planned backend tasks

- Assigned Story 2: Brainstorm IPFS functionalities

- Continued to research GoLang

- What is planned to be done until the next scrum meeting?

- Continue researching GoLang

- Look into IPFS functionalities and necessities

- What are the hurdles?

- None