Date: 1/20/2023

Attendees:

Diaz, Dominick; Bryan Alvarenga; Benni, Sonali; Masri, Hamzah;

Start time: 9:00pm

End time: 10:00pm

Dominick Diaz:

- What was done since the last scrum meeting?

- Plan for first 2 week spring

- Delegate tasks for next 2 weeks

- What is planned to be done until the next scrum meeting?

- Start to gather resources for backend team

- Start understanding Firebase API and Implementation

- What are the hurdles?

- Confusion with Scrum Planning Document which will be clarified after communicating with professor

Bryan Alvarenga:

- What was done since the last scrum meeting?

- Read over firebase documentation

- Took a look at Angular12 documentation

- Observed frontend inspirations

- Brainstormed different pages for the application

- What is planned to be done until the next scrum meeting?

- Start Figma designs

- Implement Figma Login and Signup pages

- Start Dashboard design

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Added to homepage design in Figma

- Looked at color scheme

- What is planned to be done until the next scrum meeting?

- Continue working on Figma designs

- Continue looking at color scheme

- What are the hurdles?

- None

Anthony Delgado:

- What was done since the last scrum meeting?

- Discussed with frontend member about possible designs

- Thinking on assigned task and how to tackle it

- Researched Golang

- What is planned to be done until the next scrum meeting?

- Research GoLang

- Think upon assigned task by backend leader

- Research servers

- What are the hurdles?

- N/A

Hamzah Masri:

- What was done since the last scrum meeting?

- Reviewed and planned backend tasks

- Began to look into IPFS

- Continued to research GoLang

- What is planned to be done until the next scrum meeting?

- Continue researching GoLang

- Continue looking into IPFS functionalities and necessities

- What are the hurdles?

- None