Date: 1/21/2023

Attendees:

Diaz, Dominick; Bryan Alvarenga; Benni, Sonali; Masri, Hamzah; Anthony Delgado

Start time: 9:00pm

End time: 10:00pm

Dominick Diaz:

- What was done since the last scrum meeting?

- Plan for first 2 week spring

- Delegate tasks for next 2 weeks

- What is planned to be done until the next scrum meeting?

- Start to gather resources for backend team

- Start understanding Firebase API and Implementation

- What are the hurdles?

- Confusion with Scrum Planning Document which will be clarified after communicating with professor

Bryan Alvarenga:

- What was done since the last scrum meeting?

- Took a look at Angular12 documentation

- Observed frontend inspirations

- Started figma authentication designs

- What is planned to be done until the next scrum meeting?

- Continue Figma designs

- Start Dashboard design

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Added to homepage design in Figma

- Started designing About and Team page

- Picked a color scheme

- What is planned to be done until the next scrum meeting?

- Continue working on Figma designs

- What are the hurdles?

- None

Anthony Delgado:

- What was done since the last scrum meeting?

- Continue pondering upon task

- Thought upon task given by backend leader

- Researched Golang a little more

- What is planned to be done until the next scrum meeting?

- Continue to research GoLang (final stretch)

- Think upon assigned task by backend leader

- Learn on databases on servers

- What are the hurdles?

- N/A

Hamzah Masri:

- What was done since the last scrum meeting?

- Continued to look into IPFS

- Continued to research GoLang

- What is planned to be done until the next scrum meeting?

- Continue researching GoLang

- Continue looking into IPFS functionalities and necessities

- What are the hurdles?

- None