Date: 1/24/2023

Attendees:

Diaz, Dominick; Bryan Alvarenga; Benni, Sonali; Masri, Hamzah; Anthony Delgado

Start time: 9:00pm

End time: 10:00pm

Dominick Diaz:

- What was done since the last scrum meeting?

- Plan for first 2 week spring

- Delegate tasks for next 2 weeks

- What is planned to be done until the next scrum meeting?

- Start to gather resources for backend team

- Start understanding Firebase API and Implementation

- What are the hurdles?

- Confusion with Scrum Planning Document which will be clarified after communicating with professor

Bryan Alvarenga:

- What was done since the last scrum meeting?

- Observed frontend inspirations

- Worked on figma application design template

- Designed application dashboard

- What is planned to be done until the next scrum meeting?

- Continue dashboard design

- Start application files page design

- Start application upload design

- Start application settings design

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Looked at About and Team page inspiration

- Added content to Team page

- What is planned to be done until the next scrum meeting?

- Continue looking at frontend inspirations

- Continue working on Figma designs

- What are the hurdles?

- None

Anthony Delgado:

- What was done since the last scrum meeting?

- Shared GoLang resources

- Play with GoLang

- Researched servers

- What is planned to be done until the next scrum meeting?

- Continue to research/play with GoLang (final stretch)

- Think upon assigned task by backend leader (if not done by the end of today)

- Start to look into IPFS

- What are the hurdles?

- N/A

Hamzah Masri:

- What was done since the last scrum meeting?

- Continued to look into IPFS

- Continued to research Go

- What is planned to be done until the next scrum meeting?

- Learn Go

- Continue looking into IPFS functionalities and necessities

- What are the hurdles?

- None