Date: 1/26/2023

Attendees:

Diaz, Dominick; Bryan Alvarenga; Benni, Sonali; Masri, Hamzah; Anthony Delgado

Start time: 9:00pm

End time: 10:00pm

Dominick Diaz:

- What was done since the last scrum meeting?

- Went over the P2P Design and went over the code for P2P with backend team

- Went over how we interact with IPFS via local API and discussed what we will need to change in the code moving forward

- Explained the MVC architecture and how we will improve on our current design

- What is planned to be done until the next scrum meeting?

- Meet with backend to start creating the first draft for design. Drafts will be contingent on goals and technologies which are bound to be added

- What are the hurdles?

- None

Bryan Alvarenga:

- What was done since the last scrum meeting?

- Started file page design

- Design dashboard

- What is planned to be done until the next scrum meeting?

- Continue dashboard design

- Continue folder page design

- Continue file page design

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Looked at About page designs

- Added info to Team page

- What is planned to be done until the next scrum meeting?

- Continue working on Team page content

- Work on About page layout

- Continue looking at About page designs

- What are the hurdles?

- None

Anthony Delgado:

- What was done since the last scrum meeting?

- Look over old documentation

- Download and look over IPFS

- Be left task of making a function

- What is planned to be done until the next scrum meeting?

- Continue to look over documentation and IPFS

- Play with pointers in GO

- Converse with backend team about given task

- What are the hurdles?

- N/A

Hamzah Masri:

- What was done since the last scrum meeting?

- Continued to look into IPFS

- Continued to research Go

- What is planned to be done until the next scrum meeting?

- Learn Go pointers

- Review and understand previous github code

- Continue understanding IPFS

- What are the hurdles?

- None