Date: 1/27/2023

Attendees:

Diaz, Dominick; Bryan Alvarenga; Benni, Sonali; Masri, Hamzah; Anthony Delgado

Start time: 9:00pm

End time: 10:00pm

Dominick Diaz:

- What was done since the last scrum meeting?

- Fully understand Firebase and Firestore + how it will be implemented

- Delegated tasks to backend in order to make the switch

- Start to design backend.

- What is planned to be done until the next scrum meeting?

- Meet with backend to start creating the first draft for design. Drafts will be contingent on goals and technologies which are bound to be added

- Start writing code to swap to firebase

- What are the hurdles?

- None

Bryan Alvarenga:

- What was done since the last scrum meeting?

- Continued dashboard design

- Continued folder page design

- Continued file page design

- What is planned to be done until the next scrum meeting?

- Start looking at Angular doc

- Look at firebase documentation

- Finish firebase documentation

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Redesigned Home, About, and Team page

- Added content to About page

- What is planned to be done until the next scrum meeting?

- Continue working on Figma designs

- What are the hurdles?

- None

Anthony Delgado:

- What was done since the last scrum meeting?

- Highlighted replaceable code in current documentation for introduction of new database

- Look over old documentation

- Be left task of making a function

- What is planned to be done until the next scrum meeting?

- Continue to look over documentation and IPFS

- Play with pointers in GO

- Converse with backend team about given task

- What are the hurdles?

- N/A

Hamzah Masri:

- What was done since the last scrum meeting?

- Went over Go pointers

- Reviewed route and model files from previous Github

- Researched IPFS

- What is planned to be done until the next scrum meeting?

- Continue going over Go pointers

- Continue reviewing and understanding previous github code

- What are the hurdles?

- None