Sprint Planning Meeting Minutes:

Project: P2P

Attendees: Diaz, Dominick; Bryan Alvarenga; Delgado, Anthony; Benni, Sonali; Masri, Hamzah;

Start time: 7:00pm

End time: 8:00pm

After discussion, the velocity of the team was estimated to be 6 story points

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Implement Firebase Authentication for IPFS Decentralized File System

- User Story 2: Add new functionalities to IPFS Decentralized File System

- User Story 3: Understand and implement Golang for IPFS Decentralized File System

- User Story 4: Design Landing page for IPFS Decentralized File System

- User Story 5: Design About Us page for IPFS Decentralized File System

- User Story 6: Design Dashboard for IPFS Decentralized File System

The team members indicated their willingness to work on the following user stories.

- Dominick: User Story 1: Implement Firebase Authentication for IPFS Decentralized File System

- Hamzah: User Story 2: Add new functionalities to IPFS Decentralized File System

- Anthony: User Story 3: Understand and implement Golang for IPFS Decentralized File System

- Bryan: User Story 4: Design Landing page for IPFS Decentralized File System

- Sonali: User Story 5: Design About Us page for IPFS Decentralized File System

- Bryan: User Story 6: Design Dashboard for IPFS Decentralized File System