Date: 2/6/2023

Attendees:

Diaz, Dominick; Bryan Alvarenga; Benni, Sonali; Masri, Hamzah; Anthony Delgado

Start time: 9:00pm

End time: 10:00pm

Dominick Diaz:

- What was done since the last scrum meeting?

- Guided backend team in creation of Firebase fuctions

- Work on Firesotre Document / Model designs

- What is planned to be done until the next scrum meeting?

- Work on UML Diagram

- Continue with Firebase implementation

- What are the hurdles?

- None

Bryan Alvarenga:

- What was done since the last scrum meeting?

- Made small changes to the dashboard page

- Add new upload buttons

- Added additional information to the settings page

- What is planned to be done until the next scrum meeting?

- Finalize the wireframe designs

- Meet with the team to go over the designs

- Start creating the skeleton files of the project

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Looked at Angular

- Learned Angular syntax

- What is planned to be done until the next scrum meeting?

- Edit Figma designs

- Learn more Angular syntax

- What are the hurdles?

- None

Anthony Delgado:

- What was done since the last scrum meeting?

- Continued looking into AngularJS

- Started preparing firebase implementation

- Looking at documentation to transfer from mongodb to firebase

- What is planned to be done until the next scrum meeting?

- Prepare for new task of implementing firebase adjacent code

- Cease on AngularJS to focus on task

- Communicate with backend on task

- What are the hurdles?

- Time management

Hamzah Masri:

- What was done since the last scrum meeting?

- Continued reviewing and understanding github code

- Started experimenting with function implementation

- Started firebase implementation

- What is planned to be done until the next scrum meeting?

- Verify and review UML once it is created

- Continue firebase implementation

- Meet with team to work on backend

- What are the hurdles?

- Balancing all class work