Date: 2/8/2023

Attendees:

Diaz, Dominick; Bryan Alvarenga; Benni, Sonali; Masri, Hamzah; Anthony Delgado

Start time: 9:00pm

End time: 10:00pm

Dominick Diaz:

- What was done since the last scrum meeting?

- Guided backend team in creation of Firebase functions

- Work on Firesotre Document / Model designs

- What is planned to be done until the next scrum meeting?

- Work on UML Diagram

- Continue with Firebase implementation

- What are the hurdles?

- None

Bryan Alvarenga:

- What was done since the last scrum meeting?

- Brain storming angular app structure

- Look at any additional tasks needed to complete before development

- Started downloading libraries

- What is planned to be done until the next scrum meeting?

- Finalize the wireframe designs

- Meet with the team to go over the designs

- Start creating the skeleton files of the project

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Looked at Angular

- Learned Angular syntax

- Review landing page

- What is planned to be done until the next scrum meeting?

- Finish Figma designs

- Learn more Angular syntax

- What are the hurdles?

- None

Anthony Delgado:

- What was done since the last scrum meeting?

- Finished implementing backend tasks of firebase implemented functions

- Met with backend to complete task

- Looked at the P2P code further understanding it

- What is planned to be done until the next scrum meeting?

- Await instructions from backend lead

- Refresh on Go pointers

- What are the hurdles?

- Time management

Hamzah Masri:

- What was done since the last scrum meeting?

- Work on function implementation

- Worked with backend team to implement functions

- What is planned to be done until the next scrum meeting?

- Verify and review UML once it is created

- Meet with team to keep working on backend

- What are the hurdles?

- None