Sprint Planning Meeting Minutes:

Project: P2P

Attendees: Diaz, Dominick; Bryan Alvarenga; Delgado, Anthony; Benni, Sonali; Masri, Hamzah;

Start time: 7:00pm

End time: 8:00pm

After discussion with the team and considering their velocity, the following 6 user stories have been selected for the next sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: As a user, I want to be able to securely store and access my files using Firebase, so that my files are safe and easily accessible.

- User Story 2: As a software engineer, I want to integrate Firebase into the existing functions of the application's backend, so that users can store and access their files seamlessly.

- User Story 3: As a software engineer, I want to create a UML diagram for the application, so that the architecture and design can be clearly understood.

- User Story 4: As a software engineer, I want to improve the design of the front-end, so that the user experience is optimized and meets the needs of the users.

- User Story 5: As a software engineer, I want to develop the landing page of the front-end, so that users have an engaging and easy-to-use first impression of the application.

- User Story 6: As a software engineer, I want to understand Angular syntax to be able to effectively develop the front-end of the application and enhance the user experience.

The team members indicated their willingness to work on the following user stories.

- Dominick:

- User Story 1: As a user, I want to be able to securely store and access my files using Firebase, so that my files are safe and easily accessible.

- User Story 3: As a software engineer, I want to create a UML diagram for the application, so that the architecture and design can be clearly understood.

- Hamzah:

- User Story 3: As a software engineer, I want to create a UML diagram for the application, so that the architecture and design can be clearly understood.

- User Story 2: As a software engineer, I want to integrate Firebase into the existing functions of the application's backend, so that users can store and access their files seamlessly.

- Anthony:

- User Story 2: As a software engineer, I want to integrate Firebase into the existing functions of the application's backend, so that users can store and access their files seamlessly.

- User Story 6: As a software engineer, I want to understand Angular syntax to be able to effectively develop the front-end of the application and enhance the user experience.

- Sonali:

- User Story 6: As a software engineer, I want to understand Angular syntax to be able to effectively develop the front-end of the application and enhance the user experience.

- User Story 4: As a software engineer, I want to improve the design of the front-end, so that the user experience is optimized and meets the needs of the users.

- User Story 5: As a software engineer, I want to develop the landing page of the front-end, so that users have an engaging and easy-to-use first impression of the application.

- Bryan:

- User Story 5: As a software engineer, I want to develop the landing page of the front-end, so that users have an engaging and easy-to-use first impression of the application.

- User Story 4: As a software engineer, I want to improve the design of the front-end, so that the user experience is optimized and meets the needs of the users.