Date: 2/13/2023

Attendees:

Diaz, Dominick; Bryan Alvarenga; Benni, Sonali; Masri, Hamzah; Anthony Delgado

Start time: 9:00pm

End time: 10:00pm

Dominick Diaz:

- What was done since the last scrum meeting?

- Completed Firebase implementation with backend

- Finished API Document with backend

- Spoke to team lead in order plan Sprint #3

- Went over some documentation for future plans with backend team

- What is planned to be done until the next scrum meeting?

- Write up details for server specifications for real API testing

- Start research on IPFS Data Models for “folders”

- What are the hurdles?

- None

Bryan Alvarenga:

- What was done since the last scrum meeting?

- Created Github repo for frontend

- Created Atlassian Jira account

- Started frontend development (Login, Signup, Forgot Password)

- What is planned to be done until the next scrum meeting?

- Continue frontend development

- Add authentication

- Add state management

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Joined team GitHub

- Joined Jira

- Installed Postman

- What is planned to be done until the next scrum meeting?

- Meet with team lead for next front end task

- Look over Angular

- What are the hurdles?

- None

Anthony Delgado:

- What was done since the last scrum meeting?

- Join Atlassian jira frontend link

- Joined github for frontend

- Looked at documentation

- What is planned to be done until the next scrum meeting?

- Await instructions from backend lead

- Meetup with both back and front end and attempt to distribute tasks

- Look through frontend documentation

- What are the hurdles?

- Time management

Hamzah Masri:

- What was done since the last scrum meeting?

- Went over code and recent implementations

- Joined Jira

- Reviewed documentation

- What is planned to be done until the next scrum meeting?

- Meet with team to keep working on backend

- Begin working on implementing new functions

- What are the hurdles?

- None