Date: 2/14/2023

Attendees:

Diaz, Dominick; Bryan Alvarenga; Benni, Sonali; Masri, Hamzah; Anthony Delgado

Start time: 9:00pm

End time: 10:00pm

Dominick Diaz:

- What was done since the last scrum meeting?

- Looked into IPFS scalability with IPFS CLuster

- Researched Mutable File Systems on IPFS

- What is planned to be done until the next scrum meeting?

- Write up details for server specifications for API testing

- Continue Researching Mutable File Systems on IPFS

- What are the hurdles?

- None

Bryan Alvarenga:

- What was done since the last scrum meeting?

- Login page development

- Installed necessary libraries

- Started state management

- What is planned to be done until the next scrum meeting?

- Continue frontend development

- Add authentication

- Add state management

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Set up Postman

- Look over front end tasks

- What is planned to be done until the next scrum meeting?

- Meet with team lead for front end plan

- Look over Angular

- What are the hurdles?

- None

Anthony Delgado:

- What was done since the last scrum meeting?

- Looked over yesterdays meeting

- Look over backend task

- Looked at documentation

- What is planned to be done until the next scrum meeting?

- Ponder backend server task

- Meetup with both back and front end and attempt to distribute tasks

- Look through frontend documentation

- What are the hurdles?

- Time management

Hamzah Masri:

- What was done since the last scrum meeting?

- Went over code and recent implementations

- Looking into IPFS

- Reviewed documentation

- What is planned to be done until the next scrum meeting?

- Meet with team to keep working on backend

- Begin working on implementing new functions

- Look into various IPFS implementations

- What are the hurdles?

- None