Sprint Planning Meeting Minutes:

Project: P2P

Attendees: Diaz, Dominick; Bryan Alvarenga; Delgado, Anthony; Benni, Sonali; Masri, Hamzah;

Start time: 7:00pm

End time: 8:00pm

Sprint Goal: Launch and configure the server for the API, install IPFS, and launch our API. Conduct research on the creation of folders within our file system using IPFS Data Models and explore the implementation of mutable files on the IPFS network. Complete the UI for the client application.

User Stories:

- As a team, we need to launch and configure the server for the API and install IPFS, so that we can have access to the server as soon as possible.

- As a team, we need to launch our API, so that we can begin testing it and making any necessary changes.

- As a team, we need to conduct research on the creation of folders within our file system using IPFS Data Models, so that we can implement this feature in our application by the end of the sprint.

- As a team, we need to explore the possibility of mutable files on the IPFS network, so that we can implement this feature in our application by the end of the sprint.

- As a team, we need to complete the UI for the client application, so that it matches our Figma design and all elements of the dashboard are complete by the end of the sprint.

Tasks:

Launch and configure the server for the API

Install IPFS

Launch the API

Conduct research on the creation of folders within our file system using IPFS Data Models

Explore the implementation of mutable files on the IPFS network

Complete the UI for the client application

More below

vvvvvvvvvvv

Acceptance Criteria:

The server for the API is launched and configured.

IPFS is installed and working correctly.

The API is launched and functioning as expected.

Research on the creation of folders within our file system using IPFS Data Models is completed and documented.

Research on the possibility of mutable files on the IPFS network is completed and documented.

The UI for the client application is complete and matches our Figma design, including all elements of the dashboard.

Estimated Effort: TBD

Sprint Review Plan : At the end of the sprint, the team will demonstrate the completed tasks and review the acceptance criteria to ensure that all user stories have been completed.

The team members indicated their willingness to work on the following user stories.

- Dominick:

- As a team, we need to conduct research on the creation of folders within our file system using IPFS Data Models, so that we can implement this feature in our application by the end of the sprint.

- As a team, we need to explore the possibility of mutable files on the IPFS network, so that we can implement this feature in our application by the end of the sprint.

- Hamzah:

- As a team, we need to conduct research on the creation of folders within our file system using IPFS Data Models, so that we can implement this feature in our application by the end of the sprint.

- As a team, we need to explore the possibility of mutable files on the IPFS network, so that we can implement this feature in our application by the end of the sprint.

- Anthony:

- As a team, we need to launch and configure the server for the API and install IPFS, so that we can have access to the server as soon as possible.

- As a team, we need to launch our API, so that we can begin testing it and making any necessary changes.

- Sonali:

- As a team, we need to launch and configure the server for the API and install IPFS, so that we can have access to the server as soon as possible.

- As a team, we need to launch our API, so that we can begin testing it and making any necessary changes.

- As a team, we need to complete the UI for the client application, so that it matches our Figma design and all elements of the dashboard are complete by the end of the sprint.

- Bryan:

- As a team, we need to launch and configure the server for the API and install IPFS, so that we can have access to the server as soon as possible.

- As a team, we need to launch our API, so that we can begin testing it and making any necessary changes.

- As a team, we need to complete the UI for the client application, so that it matches our Figma design and all elements of the dashboard are complete by the end of the sprint.