Sprint Retrospective Meeting Minutes 3

Project: P2P

Attendees: Diaz, Dominick; Bryan Alvarenga; Delgado, Anthony; Benni, Sonali; Masri, Hamzah;

Start time: 7:00pm

End time: 8:00pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Once again not only met our goals but we exceeded them.

- Did we do a good job estimating the points (time required) for each user story?

  - The estimation of time required for each user story was conducted effectively.

- Did each team member work as scheduled?

  - All team members adhered to the schedule.

- What went right?

We are pleased to announce that all of the tasks in the following user stories have been successfully completed:

- As a team, we need to launch and configure the server for the API and install IPFS, so that we can have access to the server as soon as possible.

- As a team, we need to conduct research on the creation of folders within our file system using IPFS Data Models, so that we can implement this feature in our application by the end of the sprint.

- As a team, we need to explore the possibility of mutable files on the IPFS network, so that we can implement this feature in our application by the end of the sprint.

- As a team, we need to complete the UI for the client application, so that it matches our Figma design and all elements of the dashboard are complete by the end of the sprint.

The team worked diligently to ensure that all of these tasks were completed to the highest standards.

How to address the issues in the next sprint?

- How to improve the process?

Although the progress is amazing a team, we need some adjustments in regards to communication so we will be utilizing Jira entirely moving forward for project planning