Date: 3/6/2023

Attendees:

Diaz, Dominick; Bryan Alvarenga; Benni, Sonali; Masri, Hamzah; Anthony Delgado

Start time: 9:00pm

End time: 10:00pm

Dominick Diaz:

- What was done since the last scrum meeting?

- Met with team to review our goals for this sprint to make sure we are align/on track

- Created + Implemented the ability to create directories for users and files

- What is planned to be done until the next scrum meeting?

- Continue documentation

- What are the hurdles?

- None

Bryan Alvarenga:

- What was done since the last scrum meeting?

- Meet with frontend team to resolve dependency issues

- Made updates to the navigation bar

- Made updates to the sidebar

- What is planned to be done until the next scrum meeting?

- Continue frontend development

- Make auth back end calls

- Finish authentication

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Completed Recents html and css

- Completed Files html and css

- Completed Folder html and css

- What is planned to be done until the next scrum meeting?

- Work on other front end tasks

- What are the hurdles?

- None

Anthony Delgado:

- What was done since the last scrum meeting?

- Looked over Azure to start to setup a server

- Refreshed Go

- Looked over documentation

- What is planned to be done until the next scrum meeting?

- Continue to setup server using azure

- Set up VM for azure

- Test server

- What are the hurdles?

- Time management

Hamzah Masri:

- What was done since the last scrum meeting?

- Met with team regarding Sprint goals and plans

- Reviewed new code pushes

- Worked on UML

- What is planned to be done until the next scrum meeting?

- Continue to meet with team to work on backend

- Continue working on UML

- What are the hurdles?

- None