Date: 3/14/2023

Attendees:

Diaz, Dominick; Bryan Alvarenga; Benni, Sonali; Masri, Hamzah; Anthony Delgado

Start time: 9:00pm

End time: 10:00pm

Dominick Diaz:

- What was done since the last scrum meeting?

- Launched API for front end implementation

- Created docs for new API

- What is planned to be done until the next scrum meeting?

- Continue creating API Docs

- What are the hurdles?

- None

Bryan Alvarenga:

- What was done since the last scrum meeting?

- Meet with backend lead to go over backend

- Downloaded IPFS locally

- Added project firebase config to source code

- What is planned to be done until the next scrum meeting?

- Continue web app development

- Make auth backend calls

- Start making API calls

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Completed assigned html and css files

- What is planned to be done until the next scrum meeting?

- Work on other front end tasks

- Wait for more front end tasks

- What are the hurdles?

- None

Anthony Delgado:

- What was done since the last scrum meeting?

- Managed and kept open Azure VM server

- Studied new documentation

- What is planned to be done until the next scrum meeting?

- Backup Azure servers incase of disaster or lack of credit

- Will aid in API development

- Test server

- What are the hurdles?

- Time management

Hamzah Masri:

- What was done since the last scrum meeting?

- Worked on setting up environment

- What is planned to be done until the next scrum meeting?

- Continue to meet with team to work on backend

- Continue setting up full environment

- What are the hurdles?

- None